# Meeting details

Date: 10/08/2026	Time: 20:00 – 20:45

Location: Online (MS Teams)

Attendees: Casper Shilo , Bevin Chathely, Asbi Babu

Apologies: Daniel Granville, Jesse Lang

# Leave plans

availability_calendar.xlsx

# Ongoing role assignment

## Mock sprint

PM: Casper Shilo

BA: Bevin Chathely

UX: Asbi Babu

Dev 1: Jesse Lang

Dev 2: Daniel Granville

## Client work

Limited to no UX work required for BWC integration with PSCore, therefore UX role to be transformed into additional Dev role

PM: Casper Shilo

BA: Bevin Chathely

Dev 1: Jesse Lang

Dev 2: Daniel Granville

UX / Dev 3: Asbi Babu

# Definition of Done

Specific acceptance criteria are already created for each task

The definition of done is already effectively enforced by the Git CI/CD rules.

| 1 | Code is formatted (prettified) |
| --- | --- |
| 2 | Code passes lint with no errors |
| 3 | No unreplaced template / placeholder values |
| 4 | All associated commits follow conventional commits format |
| 5 | Typechecks pass with no errors |
| 6 | All unit tests pass |
| 7 | No high severity dependency vulnerabilities |
| 8 | All CI pipeline items pass |

# PBI Allocations

| Task | Assignee | Estimate | Entry condition | Notes |
| --- | --- | --- | --- | --- |
| [BA] Write requirements for team page + login styling | Bevin |  | N/A |  |
| [UX] Design Login Style & Team Page Layout | Asbi |  | Requirements created |  |
| [BA]- Validate Design Against Requirements | Bevin |  | Wireframes created |  |
| [Dev 1] Apply the approved visual design to the existing login page in the boilerplate | Jesse |  | Design approved |  |
| [Dev 1] Build Team Page & Auth Redirect | Jesse |  | Design approved |  |
| [Dev 1] Deploy | Jesse |  | Visual design applied Team Page and Auth redirect built |  |
| [Dev 2] Test Login → Redirect → Team Page Flow | Daniel |  | Application deployed |  |
| [Dev 2] - Test Edge Cases & Log Bugs | Daniel |  | Application deployed |  |
| Final Review & Sign-Off | Casper |  | All application testing complete |  |

# Risks and issues