# Project Sign-Off & Team Performance Summary

# Project Details

Project name: Login re-syling and team page creation

Prepared by (PM): Casper Shilo

Date: 16/08/2026

Team:

- Casper Shilo (PM)

- Asbi Babu (UX)

- Bevin Chathley (BA)

- Jesse Lang (Dev)

- Daniel Granville (Dev)

# Project Summary

The single sprint project delivered a restyled authentication flow (sign-in, sign-up, forgot-password) and a new, authentication-gated team page, following a complete “requirement -> design -> development -> QA -> sign-off” cycle across five roles.

All nine planned tasks were completed and moved to "Done" on the planner board, with each deliverable traceable to a corresponding pull request in the project's GitHub repository. A pre-production build was deployed to Vercel for team testing, and login-redirect and edge-case testing were completed with no defects logged.

One item from Task 3 was not carried through to implementation, however. The recommended "read more" control to normalize team-card height across members with differing bio lengths does not appear in the shipped team page. Bio’s currently render at full, unequal length. This does not affect functionality or the "no bugs found" result, however, is worth noting as a minor outstanding item against the planned requirements.

# Overall Team Reflection

What went well:

- Team punctuality: All team members completed their assigned tasks on time

- Team collaboration: Communication between team members on related tasks helped handoffs

What to improve next time:

- Frequency of scrum ceremonies: Scrum ceremonies should be held more often to support team

- Planner board hygiene: Tasks to be updated ‘live’ with updates and handoff placed explicitly in the ticket. Tasks to be sent to review by PM before closure.

# Team Members individual git repos for Task 1
Casper Shilo: https://github.com/KAX17ss7/Programming-Project-A1

# Jesse Lang: https://github.com/s4002576/garage-boilerplate-basic

# Asbi Babu: https://github.com/asbibabu3725/garage-boilerplate-basic

# Bevin Chathely: https://github.com/B3VIN/boilerplate-test1-garage

# Daniel Granville: https://github.com/DanielGranville/garage-boilerplate-basic

# PM Sign-Off

Signed: Casper Shilo

Date: 16/08/2026